## Slide 1: Engineering Management
University of Mustansiriyah 2019-2020
College of Engineering 3rd Stage
High. & Trans Eng. Dep.
Lecture No.7, Programming Techniques: Gantt Chart
Lecturers: Dr. Ali Jabbar
Dr Abeer K. Jameel

## Slide 2: Programming Techniques
1. Gantt (Bar) Chart
2. Network Analysis
3. Programming Evaluation and Review Technique (PERT)
4. Line of Balance

## Slide 3: Programming Techniques: Gantt Chart
Gantt Chart
Time (weeks)
Activities
A
B
C

## Slide 4
Gantt Chart :activities relationships
Finish to start relationships

## Slide 5
Gantt Chart :activities relationships
Start to start relationships

## Slide 6
Gantt Chart :activities relationships
Overlapping relationships

## Slide 7
Gantt Chart :activities relationships
Finish to finsh relationships

## Slide 8: Programming Techniques: Gantt Chart
Gantt Chart
The following information should always be shown on the engineering project Gantt charts

## Slide 9: Programming Techniques: Gantt Chart
Gantt Chart : Advantages

## Slide 10: Programming Techniques: Gantt Chart
Gantt Chart Disadvantages